GENERAL NOISE/DISRUPTION NOTICE & INTERRUPTION OF SERVICES

| PROJECT | QC128971 – SERP |  |  | DATE | 11.06.2026 |
| --- | --- | --- | --- | --- | --- |
| FACILITY | Weipa Hospital |  |  |  |  |
| EXACT LOCATION | Various – Electrical Distribution Boards Throughout Facility |  |  |  |  |
| CONTRACTOR | GMH Electrical Contracting Pty Ltd | CONTACT | 07 4000 4786 |  | 0439 443 480 |

| Details of disruption and affected areas including marked up plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Start Date & Time: | 16.06.2026 from 0630 onsite |  | Completion Date & Time: | 26.06.2026 around 1600 |  |  |
| Scope of Work Technicians will attend site to undertake detailed circuit identification and switchboard mark-up activities to facilitate future replacement of existing switchboards and/or circuit protection devices. The following switchboards are included: - DB-E1 - DB-N1 - DB-E2 - DB-N2 - DB-N8 - DB-E8 - DB-E6A - DB-U2 - DB-U3 - DB-E7A - DB-U7 - DB-E5 - DB-E5A - DB-U1 - DB-E10 - DB-UPS - DB-N11 - DB-E4 - DB-E4A - DB-E3 - DB-E12 - DB-E13 - DB-E14 - DB-E6 - DB-E7 - DB-E9 - DB-N9 Estimated duration: - Up to 2 hours per switchboard. Works are limited to inspection, circuit tracing, identification, and mark-up of existing electrical infrastructure. Methodology Technicians will establish a safe work area around each switchboard and install appropriate warning signage prior to commencing works. Circuit identification and mark-up will be undertaken using approved LV-rated testing equipment, insulated mats, electrical PPE, and hand tools. No modifications will be made to existing circuits during this attendance. Works are limited to circuit tracing, identification, documentation, and switchboard mark-up to support future upgrade works. No switching, shutdown, isolation, or interruption to electrical supply is anticipated during these activities. Should any unforeseen condition require electrical isolation, works will cease and approval will be sought from Queensland Health representatives before proceeding. Disruption No power interruption is anticipated. Temporary localised access restrictions may occur immediately surrounding switchboards while testing and mark-up activities are undertaken. Security required – N Fire Isolation required – N Isolation of Services required - N |  |  |  |  |  |  |  |
| Approval Officer |  |  | Department |  |  | Approval Date |  |

|  | Disruption Lead Times |  |
| --- | --- | --- |
| Non- Evasive | 48 Hours | Inspections, Monitoring |
| Minor | 7 Days | No Loss of Service, No Loss of Access |
| Medium | 14 days | Limited loss of Service, Limited loss of Access |
| Major | 28 days | Loss of Service, Loss of Access |